## Slide 1
STRICTLY CONFIDENTIAL | BOARD USE ONLY
STRATEGIC INVESTMENT PROPOSAL
Replacing ObservePoint
with Playwright
Analytics Validation Platform — Airline Technology Division
$28,800
Annual saving from Day 1
43 Days
To contract end (March 30)
POC Done
Validated. Not a proposal — a plan.
Prepared by Director of Global Sales & Technology
February 2026

## Slide 2
EXECUTIVE SUMMARY
The Situation in 30 Seconds
THE PROBLEM
ObservePoint contract ends March 30, 2026. Current cost: $2,400/month. No renewal path.
THE SOLUTION
In-house Playwright platform. POC already built and validated. Covers all 4 airline flows. Zero vendor dependency.
THE RESULT
$26,000–$28,800 saved annually. Full capability maintained. We own the platform forever. Deployed before March 30.
Leadership decision required: Approve 6-week engineering engagement to complete platform and cut over before March 30 deadline.

## Slide 3
FINANCIAL IMPACT
The Numbers That Matter
CURRENT COST
ObservePoint
$2,400
per month
$28,800 per year
Professional Tier licence Expires March 30, 2026
->
REPLACE
PLAYWRIGHT PLATFORM
In-House Solution
$0
licence cost
$0–$2,400 per year
Infrastructure only (CI/CD) Open source — MIT licence
ANNUAL SAVING
$
2
6
,
4
0
0
PAYBACK PERIOD
< 30 Days
5-YEAR SAVING
$132,000+
ENGINEERING COST
~240 Hours
RISK LEVEL
Low

## Slide 4
01
THE CHALLENGE
Why we cannot stand still — and why this is an opportunity.

## Slide 5
CURRENT STATE
What ObservePoint Does Today
ObservePoint validates that analytics data is accurate across every step of our airline digital journeys — ensuring what we report to the business is trustworthy.
01
Normal Booking
8 Steps Search to Confirm
02
MMB Rebooking
6 Steps Change & Reconfirm
03
Online Check-in
6 Steps Retrieve to Boarding Pass
04
Cabin Upgrade
5 Steps Offer to Payment
At every step we validate three data sources agree:
GA4 Network Calls
Beacons sent to Google Analytics 4 Intercepted at HTTP layer
=
digitalData Layer (W3C Standard)
window.digitalData object Airline's master data source
=
b2t Events (Action Types)
Custom tagging events per step With actionType property

## Slide 6
THE IMPERATIVE
Three Reasons We Cannot Renew ObservePoint
DEADLINE
CONTRACT ENDS
March 30, 2026
43 days from today. ObservePoint has confirmed no contract extension is available at current pricing. We go dark on April 1 if we do nothing.
FINANCIAL
COST IS EXCESSIVE
$28,800 / Year
The Professional tier costs $2,400/month for capabilities our engineering team can build, own, and extend at near-zero marginal cost.
TECHNICAL
PLATFORM IS AGING
No SPA Support
ObservePoint was designed for traditional websites. Our airline site is a Single-Page App. SPA journey validation is the #1 complaint in ObservePoint reviews — and our most critical use case.
The good news: our team has already solved this. A Playwright-based replacement is built, tested, and ready to deploy.

## Slide 7
02
OUR SOLUTION
Built by our team. Owned by us. Better than what we are replacing.

## Slide 8
PROOF OF CONCEPT
We Are Not Starting From Zero
The core platform is built. The following is validated and running today.
GA4 Network Capture
Every analytics beacon intercepted at HTTP layer — GET, POST and sendBeacon
digitalData Layer Read
window.digitalData captured at every step via in-browser JavaScript
b2t Event Listener
Array intercept — zero events missed regardless of SPA timing
Three-Way Validation Engine
GA4 vs digitalData vs b2t — pass/fail per field per flow step
SPA Route Detection
history.pushState intercept — every virtual page change detected
Video Recording
Full HD session recording per run — no ObservePoint equivalent
Playwright Trace Viewer
Step-by-step DOM + network replay for debugging — far superior to OP
6-Sheet Excel Report
GA4 / digitalData / b2t / comparison / network / summary per run
Live Web Dashboard
Auto-launching results dashboard — pass rate, trends, drill-down
The POC ran successfully. Adapting to the live airline site requires updating URL selectors and field-mapping config only — the validation engine is complete.

## Slide 9
TECHNICAL DIFFERENTIATOR
The SPA Problem — and Why We Solved It
Our airline website is a Single-Page Application (SPA). Pages do not reload between steps — the browser silently updates content. This breaks how ObservePoint detects step boundaries and captures analytics data.
ObservePoint — Breaks on SPAs
x Detects page changes via full page reload only
x Uses fixed time delays between steps (fragile)
x Cannot detect history.pushState navigation
x Misses analytics events fired via sendBeacon
x Cannot wait for a specific data layer state
x Top-cited failure reason in customer reviews
Playwright — Built for SPAs
v History API intercept detects every SPA step
v Waits for exact analytics event — never a timer
v Detects pushState/replaceState navigation
v sendBeacon interceptor — zero missed calls
v Waits for specific b2t actionType to confirm step
v MutationObserver for modal-based steps
This is not a future promise — it is already coded and validated in the POC.

## Slide 10
CAPABILITY ASSESSMENT
ObservePoint vs Playwright — Direct Comparison
Capability
ObservePoint
Playwright Platform
Airline multi-step flow automation
v Supported
v Supported + superior auth
GA4 event capture & validation
v Supported
v Supported + sendBeacon
digitalData / data layer validation
v Supported
v Supported
b2t events on SPA sites
x Unreliable
v Fully solved
SPA history.pushState detection
x Not supported
v Native capability
Video recording of test sessions
x Not available
v Built-in HD recording
Step-by-step trace for debugging
x Not available
v Playwright Trace Viewer
Cross-browser (Firefox + Safari)
x Chromium only
v All 3 major engines
Complex auth (OAuth / SSO / MFA)
x Fragile
v Fully supported
Scheduled automated runs
v Built-in SaaS
v GitHub Actions cron
Slack / Teams alerting
v Built-in
v Webhook — 1 day to build
No-code GUI for analysts
v Full GUI
~ YAML config templates
Cloud-scale crawl 20K+ pages
v Managed cloud
~ Needs infra (not required)
v = Supported or better x = Gap or weakness ~ = Partial / workaround available

## Slide 11
03
THE INVESTMENT
Six weeks. One platform. Owned forever.

## Slide 12
DELIVERY PLAN
6 Weeks to Full Deployment — Before March 30
WK 1 Feb 16–22
Foundation
pytest structure
YAML config per flow
Cookie governance
Slack alerting
>
WK 2 Feb 23–Mar 1
Booking & MMB Flows
All 8 booking steps
All 6 MMB rebook steps
b2t + digitalData live
3-way comparison
>
WK 3 Mar 2–8
Check-in & Upgrade Flows
All 6 check-in steps
All 5 upgrade steps
SPA wait strategy
Dashboard tabs
>
WK 4 Mar 9–15
Tag Audit & Privacy
Sitemap crawl
Tag presence report
Pre-consent scan
GPC compliance
>
WK 5 Mar 16–22
Reporting & Alerting
Allure trend reports
Threshold alerting
CI/CD scheduled runs
Regression detection
>
WK 6 Mar 23–30
Cutover
7-day parallel run
Parity validation
ObservePoint OFF
Full handover
Wk 1-3 Core flows LIVE Mar 8
Wk 4-5 Full parity Mar 22
Mar 30 CUTOVER
Critical Path
All 4 airline flows live by Week 3 (March 8) — delivers 80% of ObservePoint value with 3 weeks to spare. Weeks 4–6 add tag audit, privacy scan, and the cutover buffer.

## Slide 13
TRANSPARENCY
Where We Lag — and Why It Does Not Matter
We present gaps transparently. Our assessment: none blocks the cutover.
No-Code GUI
ObservePoint has a point-and-click interface for non-developers.
MITIGATION
Our analytics validation is developer-owned. YAML config templates let analysts update test parameters without writing code.
LOW IMPACT
Cloud-Scale Crawling (20,000+ pages)
ObservePoint's cloud scales to 20,000 pages unattended.
MITIGATION
We audited our actual usage: our largest crawl is under 3,000 pages. We are within Playwright's native capacity. Scaling is available via Crawlee.
NOT APPLICABLE
Multi-Team Governance Dashboard
ObservePoint has RBAC, SSO, and cross-team ownership tracking.
MITIGATION
We are a single-team user today. Allure Report on a shared server provides the historical dashboard we actually need.
NOT APPLICABLE

## Slide 14
DECISION REQUIRED
What We Are Asking Leadership to Approve
APPROVE
1
6-Week Engineering Engagement
Authorise 240 engineer-hours to complete the platform: all 4 airline flows, SPA handling, tag audit, privacy scan, Allure reporting, and CI/CD pipeline.
Delivery by March 22, 2026
APPROVE
2
Infrastructure Budget
GitHub Actions compute and Allure Report shared hosting. Estimated cost $0–$200/month. This replaces $2,400/month ObservePoint licence from Day 1 of cutover.
Budget: <$2,400/year vs $28,800/year today
APPROVE
3
7-Day Parallel Run (Mar 23–30)
Run both ObservePoint and Playwright simultaneously for 7 days to validate full parity across all flows before decommissioning ObservePoint on March 30.
Go/No-Go gate before contract end
Expected outcome: ObservePoint OFF March 30 | Playwright live April 1 | $26,000+ saved from Year 1 | Full airline analytics validation maintained

## Slide 15
Thank You
Questions & Discussion
43 Days
to contract end — we have a plan
POC Proven
running today, not a concept
4 Flows
Booking MMB Check-in Upgrade
SPA Solved
the problem ObservePoint cannot fix
$26,400
saved in Year 1 alone
6 Weeks
to full deployment with parallel run buffer
Director of Global Sales & Technology | Digital Analytics Engineering | February 2026