## Slide 1
STRATEGIC INVESTMENT PROPOSAL
Replacing ObservePoint
with Playwright
Analytics Validation Platform
Airline Technology Division
STRICTLY CONFIDENTIAL | BOARD USE ONLY

## Slide 2
EXECUTIVE SUMMARY
The Situation in 30 Seconds
THE PROBLEM
ObservePoint contract ends March 30, 2026
Current cost: $2,400/month
No renewal path available
Legacy system reaching end-of-life
THE SOLUTION
Build Playwright-based platform in-house
Deploy in 6 weeks, before deadline
Own the platform forever, no licensing
Proven concept already validated

## Slide 3
FINANCIAL IMPACT
The Numbers That Matter
CURRENT COST
ObservePoint
$2,400
per month
NEW COST
Playwright Platform
$0
ongoing
ANNUAL SAVINGS
$28,800
Year 1 and every year after
One-time investment: 6 weeks of engineering time • No ongoing licensing fees • Complete ownership

## Slide 4
01
THE
CHALLENGE
Why we cannot stand still — and why this is an opportunity.

## Slide 5
CURRENT STATE
What ObservePoint Does Today
ObservePoint validates that analytics data is accurate across every step of our airline digital journey:
01
Normal Booking
02
Seat Selection
03
Payment Flow
04
Confirmation
VALIDATION COVERAGE
Google Analytics 4 beacon tracking
Adobe Analytics data layer validation
Custom event parameter accuracy
Cross-domain tracking integrity

## Slide 6
THE IMPERATIVE
Three Reasons We Cannot Renew ObservePoint
DEADLINE
CONTRACT ENDS
March 30, 2026
43 days remaining
COST
UNSUSTAINABLE PRICING
$28,800/year
for limited functionality
CAPABILITY
SPA LIMITATIONS
Breaks on our
website
Cannot handle SPAs

## Slide 7
02
OUR
SOLUTION
Built by our team. Owned by us. Better than what we are replacing.

## Slide 8
PROOF OF CONCEPT
We Are Not Starting From Zero
The core platform is built. The following is validated and running today.
GA4 Network Capture
Every analytics beacon intercepted at HTTP layer — GET, POST and sendBeacon
SPA Navigation Detection
Detects route changes via DOM observers without page reloads
Automated Test Flows
Complete booking journey automated with Playwright
Data Validation Engine
Compares expected vs actual beacon parameters in real-time

## Slide 9
TECHNICAL DIFFERENTIATOR
The SPA Problem — and Why We Solved It
Our airline website is a Single-Page Application (SPA). Pages do not reload between steps — the browser updates content dynamically.
❌ ObservePoint — Breaks on SPAs
• Detects page changes via full page reload only
• Cannot track SPA route transitions
• Misses analytics events between steps
• Requires custom workarounds that fail
✓ Playwright Platform — Built for SPAs
• DOM mutation observers for route changes
• Intercepts network calls in real-time
• Validates every step without page reload
• Native support for modern web apps

## Slide 10
CAPABILITY ASSESSMENT
ObservePoint vs Playwright — Direct Comparison
Capability | ObservePoint | Playwright Platform
SPA Support | ❌ Fails | ✓ Native
Network Interception | Limited | ✓ Full Control
Custom Test Flows | GUI Only | ✓ Code-Based
Data Validation | ✓ Yes | ✓ Enhanced
Ownership | Licensed | ✓ Full Ownership
Annual Cost | $28,800 | $0

## Slide 11
03
THE
INVESTMENT
Six weeks. One platform. Owned forever.

## Slide 12
DELIVERY PLAN
6 Weeks to Full Deployment — Before March 30
WK 1
Feb 16–22
Foundation
• pytest structure
• CI/CD pipeline
• Network capture
WK 2
Feb 23–Mar 1
Test Coverage
• All booking flows
• SPA transitions
• Error scenarios
WK 3
Mar 2–8
Validation Logic
• GA4 rules engine
• Adobe checks
• Custom events
WK 4
Mar 9–15
Reporting
• Dashboard UI
• Alert system
• Export features
WK 5
Mar 16–22
Testing & QA
• Parallel runs
• Edge cases
• Load testing
WK 6
Mar 23–29
Go-Live
• Production deploy
• Team training
• Final handoff

## Slide 13
TRANSPARENCY
Where We Lag — and Why It Does Not Matter
We present gaps transparently. Our assessment: none blocks the cutover.
No-Code GUI
ObservePoint has a point-and-click interface for non-developers.
✓ Our team prefers code. Tests in version control are more maintainable.
Historical Reporting
ObservePoint stores 2+ years of historical test data.
✓ We export to our data warehouse. Better integration with existing BI tools.

## Slide 14
DECISION REQUIRED
What We Are Asking Leadership to Approve
1
APPROVE
6-Week Engineering Engagement
Dedicate team to complete build before March 30 deadline
2
APPROVE
Production Deployment Authorization
Deploy Playwright platform as replacement for ObservePoint
3
APPROVE
ObservePoint Contract Termination
Cancel renewal and transition fully to in-house solution

## Slide 15
Thank You
Questions & Discussion
43 Days
to contract end — we have a plan
POC Proven
core functionality is validated
$28.8K
saved annually, year after year